## Slide 1: Project Schedule 2022/2023
Term 1 | Beginning | Activity
October | 04-OCT | Introduction Project and Research Methods
 | 10-OCT | Draft project proposal submission deadline
 | 11-OCT | Formal Supervisor Allocation
 | 17-OCT | Formal Approval by Programme Board
 | 17-OCT | Star of Sprint 1
 | 24-OCT | Sprint 1
 | 31-OCT | Sprint 1
November | 7-NOV | Sprint 1
 | 14-NOV | Draft Research Document Submission to Supervisor for feedback
 | 21-NOV | Sprint 2
 | 28-NOV | Sprint 2
December | 5-DEC | Sprint 2
 | 15-DEC (tentative) | Code Demonstration / SRS / GDD / TDD Draft Submission (5 / 100 marks allocated)

## Slide 2: Project Schedule
Term 2 | Beginning | Activity
January | 9-JAN | Sprint 3
 | 16-JAN | Sprint 3
 | 23-JAN | Sprint 3
 | 30-JAN | Sprint 3
February | 6-FEB | Sprint 3
 | 13-FEB | Sprint 3
 | 20-FEB | Sprint 3
 | 27-FEB | Sprint 3
March | 6-MAR | Demo to Supervisors
 | 13-MAR | Sprint 4
 | 20-MAR | Sprint 4
 | 27-MAR | Sprint 4

## Slide 3: Project Schedule
Term 3 | Beginning | Activity
April | 3-APR | Sprint 4
 | 18-APR | Submission of Draft Reports and Videos to supervisor for feedback
 | 24-APR | Project Code (final commit) Submission of Project (Reports, Documentation and Videos)
TENTATIVE | 26-APR (Wednesday) | Project Presentation and Demonstration
 | 27-APR (Thursday) | Project Presentation and Demonstration